## Slide 1: CI/CD/CT Performance Testing Roadmap
Q1
2023
Q2 2023
Q3/Q4 2023
Q3/Q4
2022
BB and LRE on Cloud
Implemented Portfolio model for storing scripts which resulted in
Standardized directory structure
Standardized naming conventions
Script cleaned up, 800 total scripts to 640 unique scripts.
All PHI data separated from the scripts; validation successful.
Trained the Performance Engineers to use BitBucket for Script Development
Successful LRE SAAS migration.
Move to Jenkins for Test Executions
Jenkins POC complete and few enhancements such as upload the scripts from BB to LRE only if there are changes in script is getting implemented.
Plan to execute 10% Tests using Jenkins
Plan to invoke 1 test as part of CI/CD/CT (Dev/QA/Tools team Coordination).
CI/CD/CT Tests Implementation
Integrate Bit Bucket with JIRA for Release/Branch/Build/Sprint tracking
Plan to execute 80% Tests using Jenkins
Implement CI/CD/CT for 50% of tests
Jenkins Enhancements
LRE Stability
CI/CD/CT Tests Readiness
Plan to execute 100% Tests using Jenkins
Implement CI/CD/CT for 80% of tests in LRE

## Slide 2: Performance CICD Automation Roadmap
Phase 1 - POC
  LRE-Jenkins Integration
  Test Execution using Jenkins
  Test Execution real time Status and Results on Jenkins
Q4 2021
Phase 2 - Implementation
Test executions using Jenkins across all domains.
Develop code repository with versioning, access controls and backup capability
Streamline Data File Creation for all the domain/scripts, Implement Daily runs.
Q1 & Q2 2022
Phase 3 - Left Shift
Invoke Performance Tests after application Code check-in / deployment.
Run tests for all domains after Code check-in / deployment
(environment will be a bottleneck)
Q3 & Q4 2022
Phase 4 - Enhancements
POC and Implementation of new test scenario creation using Jenkins
Dockerized/Containerized Test executions
2023

## Slide 3: POC Timeline (Q4 2021)
  LRE-Jenkins Integration with LRE-Dev
    Authentication
    Test Execution
    Status Checking
    Results Call
    HTML Results
    Upload Results to Artifactory
    Email the test results
Performance Test the Jenkins and LRE Integration
Test for Scalability - Run multiple 1 hr tests and uncover issues
Improve the Python Code Logic to handle test outcomes.
Implement on LRE Prod
  Ensure the integration works
  Streamline LRE Stage and LRE Prod test mapping and execution process.
  Presentation/Roadshow
  Demonstrate the new capabilities
Invoke Multiple Tests in LRE Dev
Define Run Logic
Run Multiple small tests through Jenkins and analyze the Outcomes and handle it.
Add Splunk Dashboard
Add AWR Report
  BitBucket Integration with LRE-Dev
    Access
    Load Test Scripts
    Test Scripts Upload
    Map Portfolio products to BitBucket and LRE
    Load Scripts for multiple products
    Check-in and Upload to LRE
    Create Scenarios for 5 min and 1 hr

## Slide 4: Challenges
Process
Portfolio/Product mapping
Test mapping for Jenkins to invoke
Team
Team to create the folder and map
Access BB
Setup or Use Projects
Add Scripts
Test BB to LRE integration by uploading/overwriting scripts and checking in LRE for versions.
LRE /Rest API
HTML report bug
Handling Multiple tests
What happens if a script is changed but u use a test scenario created earlier. Does Test pick up the latest one.
Dedicated Server for Automation.
for Checkout, Data Creation, Check-in